Aurora Control Hub - Weekly Status, 2026-08-17

Overall status is AMBER because integration testing started five days late.

Delivery lead Dev Shah forecasts production readiness on 2026-11-14.

Security sign-off ownership remains unassigned.

| Milestone | Owner | Status |
| --- | --- | --- |
| API contract complete | Mina Cole | Complete |
| Integration test exit | Dev Shah | At risk |